**Plan for the restoration of the**

**Village Park**

July 12, 2020

1. Engage Tim Morton to do a study and tree marking of the park for the purpose of finding how much money the Town could receive from the Timber Sale Cost $00.00
2. Remove the invasive plants/trees before the logging operation starts. Cost $4000.00
3. Construct the log landing and necessary roads and trails for the logging operation. Create two patch cuts and create at least one new trail. Cost $22,000.
4. Construct a leanto 14x14. Restore the existing picnic table and fireplace and add one additional picnic table. Cost $5,500.00
5. Restore the lower existing Gazebo. Cost $1,500.00
6. Upgrade existing trails so that they can be mowed with a brush hog once or twice a year Cost $2,000.00
7. Replace existing signs and add new ones. Also install a new Kiosk. Cost $1000.00
8. In the future build a new Pavilion. Cost $30,000.

This restoration will take about 3 years and the Town needs to add to its budget $1500.00 each year for upkeep of the trails and park. Total estimated cost $36,000.00, Plus the future pavilion.